DASS PROJECT MEET WITH CLIENT -5

Location: online

Date: 25-2-24

Time: 4pm

Attendees: Mayaank,Ketaki,Maitreya,Nitin

Agenda:
- Presenting the UI to the client
  - The home page of the UI was presented to the client.
  - The client wants the time on the home page to include no seconds.
- Presenting the algorithm to the client
  - the algorithm with the updated code for detecting the intensity of red was presented.
  - The client has pointed out that going forward the test strip is always axis aligned.
  - The client recommended us to look into the possibility of the red area being circular instead of rectangular.
- The client asked us to look into temperature sensor integration and the need for an android app and present the recommendations in the next meet.
- The client also asked to look into how the server will be build to send over the data from the temperature sensor

Next steps:
- Integrating the UI and the hardware.
- Updating the algorithm for the possibility of circular test area.
- Researching on the temperature sensor integration, the need for an android app and server building.